Date: 24/07/2025

Attendees: Alia, Georgio

To discuss:

- I am able to connect nodes and edges from the data that is given to me into neo4j, I am using the neo4j cloud database so I am able to connect to it online.

Questions:

- Should I contact Shancang Li (MSc Project Coordinator) about the new title for pats website? No need for now, this can be done at the end.

- Any info on reactjs hosting? IT department got the message from Alia, awaiting their response.

Discussed:

- How am I going to model the data and how to build the interface to view the data?

- Three types of relationships, topological  (a place contains a place, intersects between others), directional (north east etc), proximity (distance).

For next week:

- To check if neo4j database instance cloud stays running at all times.

- Add a chapter to modelling the data (Check modelling data in neo4j) and requirements and loading the data and develop the database and displaying the data

  - Requirements: Show the requirements of what needs to be implemented to meet the requirements, for example need to find the city that has the closest cities to it.

  - Modelling data: How different options in data models impacts the speed of queries.

    - Neo4j can return how long it took to query.

  - Loading the data: Read csv files and load them to neo4j into a database.

  - Develop the database.

  - Display the data in reactjs, design the interface.