Date: 17/07/2025

Attendees: Alia Abdelmoty, Georgio Zeilaa

To discuss:

- Able to connect neo4j and reactjs with the data appear, trial is now done.

- Need a way to host reactjs website.

- To implement two solutions in the website project using two different components that can load knowledge graphs visually on a map with different options, one is called: react leaf and the other is called: DeckGL

Questions:

- Compare react leaf and deckgl? Yes

- Should I setup pipeline on gitlab for reactjs webapp to run? Alia asking about domain

- Request an account on neo4j from Cardiff uni IT team? No need, use free version.

Discussed:

- Choosing the map components:

  - Check the previous project on their solution with how they show the knowledge graph.

  - Show the graph, a textual version of it and show objects on the map.

  - OpenStreetMap is completely free. (To add to the research)

- Download Neo4J on a local machine.

For next week:

- How to create Neo4J graph, and access graph.

- OpenStreetMap.

- ReactJS implement react leaf and deckgl.