Date: 14/08/2025

Attendees: Alia Abdelmoty, Georgio Zeilaa

To discuss:

- Implemented better cypher queries and more GUI options and functionality in ReactJS:

  - Added functionality to the table where names of nodes are clickable and it will update on the map and table.

  - Added another search option.

- Implemented DeckGL via a tab switch option.

Questions:

- ReactJS hosting, any updates from the University IT department?

- Using Ethan’s data, unable to change to another set of data since the UI in the ReactJS is built upon that data set and the report is more than halfway complete with 2 weeks left, unable to change dataset.

Discussed:

- How to improve the GUI.

For next week:

- Fix the overlay text issue in the table.

- Add next to the Type column in the table an explanation of the type, UA, ED, place.

- Replace End Node Label with End Node Type text in the column in the table.

- Explain how the ReactJS project can be transformed by adding more features.

- Implement detail panel, make node names clickable.

- Zoom levels of the map, show only 80% relationship, specify bigger places as in regions and smaller places as in Tesco. This only applies when it shows all nodes.